PROMPTGUARD

Phase-Based Implementation Plan

A practical build plan for three people working in parallel

PROJECT OBJECTIVE Build a working prompt-injection detection system that scans text and text-based documents, flags suspicious passages, and reports measurable model performance. The team will train and evaluate a real classifier rather than relying only on a hosted model or a polished interface.

# Project scope

Core detection: English-language direct prompt injection, indirect instructions embedded in documents, and jailbreak-style attempts.

Inputs: pasted text plus TXT, text-based PDF, and DOCX files.

Outputs: benign/suspicious label, score, flagged passages, model version, and a concise scan report.

ML: compare a TF-IDF + Logistic Regression baseline against a fine-tuned DistilBERT classifier.

Deployment: reproducible local setup and Docker packaging; cloud deployment is optional.

Out of scope for the first release: OCR for scanned PDFs, guaranteed detection of all attacks, and automatic enforcement of security-sensitive actions.

# Team ownership

| PERSON 1 ML & MODEL TRAINING Training pipeline, baseline, transformer fine-tuning, inference module, model packaging. | PERSON 2 DATA & SECURITY EVALUATION Dataset audit, labeling rules, threat taxonomy, leakage checks, held-out tests, metrics and failure analysis. | PERSON 3 APPLICATION & DEPLOYMENT React frontend, FastAPI backend, document parsing, integration, tests, Docker and demo. |
| --- | --- | --- |

Parallel-work rule: each person owns their workstream, but all three integrate continuously. Person 3 starts with a mock model response; Person 1 exposes a stable inference interface; Person 2 defines data and evaluation rules before model results are tuned.

# How parallel work will function

Work is organized into phases, not calendar weeks. A phase ends when its exit criteria are met; different people can work on separate deliverables within the same phase.

| Workstream | Owns | Provides to others | Does not block on |
| --- | --- | --- | --- |
| Person 1 — ML | Training and inference | predict(text) contract; model artifact; model card | Final UI styling; cloud deployment |
| Person 2 — Security | Data quality and evaluation | label policy; test suite; metrics report | Frontend completion; final model choice |
| Person 3 — Product | API, UI and document pipeline | working app; parser; integration tests | Trained model; uses mock predictions first |

# Phase 0 — Shared contract and repository

All three members complete this short alignment phase together, then move into parallel work.

Create the GitHub repository and agree on Python version, branch/PR rules, code formatting and environment setup.

Agree the binary labels: benign vs suspicious/malicious, plus documented inclusion/exclusion rules.

Agree the API response schema and inference interface before implementing separate components.

Set up a shared issue board with separate tasks for ML, security/data, and application.

## Shared interface contract

def detect_injection(text: str) -> dict:
    return {
        "label": "benign" | "suspicious",
        "score": 0.0,             # model score, not guaranteed probability
        "model_version": "1.0"
    }

The final schema may add flagged segments and threshold metadata. Keep the contract versioned and covered by tests.

# Phase 1 — Parallel foundations

Start all three tracks at once. No one waits for another member's deliverable.

## Person 1 — ML track

Create the training environment and dataset-loading code.

Inspect class balance, sequence lengths, labels and basic sample quality.

Train the TF-IDF + Logistic Regression baseline and save initial metrics.

Implement a placeholder inference module matching the agreed interface.

## Person 2 — Data/security track

Review dataset licenses, intended use, provenance and label definitions.

Create a threat taxonomy: direct injection, indirect document injection, jailbreak attempts, benign discussion/quotations.

Check exact and near-duplicate samples and prevent related examples crossing train/validation/test splits.

Write a small labeled test suite covering obvious attacks and difficult benign text.

## Person 3 — Application track

Scaffold React + TypeScript frontend and FastAPI backend.

Implement POST /api/v1/scan against mock predictions.

Build text-input UI, loading/error states, results panel and basic accessibility.

Start TXT/PDF/DOCX parsing behind a clean service interface.

## Phase 1 exit criteria

A baseline runs end-to-end from a script.

Data definitions and split rules are documented.

The frontend can call the API and display mock results.

All members can run their component from the README.

# Phase 2 — Build the real components in parallel

Each member advances their own workstream while keeping the shared interface stable.

## Person 1 — Fine-tune the transformer

Fine-tune DistilBERT or another agreed small transformer; do not train a language model from scratch.

Start with max sequence length 256, batch size 16, learning rate 2e-5 and a small number of epochs; choose settings based on validation results and available compute.

Save the best checkpoint based on validation metrics and keep a reproducible config/seed.

Add batch inference, input-length handling, model version metadata and a CPU-capable inference path.

## Person 2 — Build the independent evaluation system

Finalize the dataset cleaning pipeline and freeze a held-out test set.

Create an external test set from a second source only after checking duplicates, label compatibility and licensing.

Add evaluation scripts for precision, recall, F1, confusion matrix, false-positive rate and latency.

Include benign security articles and quoted attack examples to test false alarms.

Prepare adversarial variants for evaluation; do not let test examples leak into training or iterative tuning.

## Person 3 — Complete the product workflow

Finish TXT, text-based PDF and DOCX parsing, with file-size/type validation and useful error messages.

Split long documents into chunks and preserve source offsets/paragraph references where feasible.

Build flagged-segment display, scan summary, score/label display and exportable report.

Add a service adapter so mock inference can be replaced by the real model without changing the UI.

## Phase 2 exit criteria

The fine-tuned model can be loaded and used through the agreed interface.

The independent evaluation pipeline runs on a frozen test set.

The app can parse files and show mock or real scan results.

No model weights or private datasets are committed to Git.

# Phase 3 — Integration and model selection

Integrate early and choose the final model based on evidence, not which model sounds more advanced.

## Joint activities

Person 1 connects the final inference module; Person 3 integrates it into FastAPI; Person 2 runs the evaluation suite against the integrated version.

Compare baseline and transformer on the same held-out test set.

Choose the decision threshold using validation data and document the trade-off between attack recall and false positives.

Test empty inputs, very long inputs, malformed files, Unicode text, quoted malicious text and repeated content.

Verify that displayed segment scores correspond to the actual scored chunks and that the UI does not invent explanations.

## Phase 3 exit criteria

A user can paste text or upload TXT/PDF/DOCX and receive real predictions.

The same frozen test set is used for fair model comparison.

Failure cases and limitations are documented.

API, parser and core end-to-end tests pass.

# Phase 4 — Hardening, evaluation and release

## Person 1 — Model release

Freeze the selected model, tokenizer, configuration and version identifier.

Record training data version, seed, hyperparameters and model artifact checksum.

Measure inference latency on a stated machine and verify clean-load behavior.

## Person 2 — Final security review

Run the frozen evaluation set and external generalization test.

Report precision, recall, F1, false-positive rate, confusion matrix, latency and per-category results.

Analyze false negatives and false positives; state clearly what attacks and languages were not tested.

Check that examples used in the final demo are labeled as illustrative or test examples.

## Person 3 — Release engineering

Add Dockerfile and docker-compose.yml, or provide a documented local launch path.

Run the project from a clean environment and test upload limits, parser errors and API failures.

Avoid storing scanned text by default; do not execute uploaded content or send it to external AI services without explicit design approval.

Finalize README, screenshots, architecture diagram and demo flow.

## Phase 4 exit criteria

The application launches from documented steps in a clean environment.

Model and evaluation results are reproducible.

The README explains data sources, licenses, architecture, metrics and limitations.

The demo clearly presents PromptGuard as a detector—not a guarantee of security.

# Evaluation targets (goals, not promises)

| Metric | Initial target | How to interpret it |
| --- | --- | --- |
| Held-out F1 | ≥ 0.85 | Balance of precision and recall on the frozen test set. |
| Attack recall | ≥ 0.90 | Share of labeled attacks detected; report false negatives. |
| False-positive rate | ≤ 10% | Share of benign test examples incorrectly flagged. |
| Reproducibility | All core tests pass | Training/evaluation configs and application setup are documented. |

Do not claim the targets were achieved unless the measured results support them. Do not tune repeatedly on the final test set.

# Definition of done

☐ Baseline and transformer training are reproducible.

☐ A frozen, leakage-checked test set is evaluated.

☐ Text and TXT/PDF/DOCX scanning work end-to-end.

☐ Flagged passages, model score and model version are visible.

☐ Automated tests cover inference, API, parsing and the main workflow.

☐ Docker or clean local setup is documented.

☐ The final report includes methodology, data provenance, metrics, failure cases and limitations.

# Recommended initial resources

Primary candidate dataset: https://huggingface.co/datasets/neuralchemy/Prompt-injection-dataset

Independent evaluation candidate: https://huggingface.co/datasets/wambosec/prompt-injections

Security guidance: OWASP Top 10 for LLM Applications — https://genai.owasp.org/llm-top-10/

Before using a dataset, verify the current license, provenance, labels, duplicate overlap and whether its samples match the project's threat definition. Dataset names alone do not establish suitability.

# First actions

Create the repository, assign the three owners, and agree the inference/API contract.

Person 1 trains the baseline, Person 2 audits the data and labels, and Person 3 builds the app against mock responses—all in parallel.

Integrate at the end of each phase using pull requests and small end-to-end tests; do not wait until the final phase.